A PROPOSED OFFERING OF

ONLINE POINT-OF-SALES AND INVENTORY MANAGEMENT SYSTEM FOR THE BREW CAVE – BARITAN, MALABON CITY

A Capstone Project Proposal Presented to the

Faculty of Datamex College of Saint Adeline, Inc.

In Partial Fulfillment of the Requirements for the

Degree of Bachelor of Science in Information Technology

By:

Begawan, Angelo A.

Cañada, Jessiever

Esguerra, Ma. Sophia M.

Hondrado, Acezzel Ann B.

Java, Marjorie V.

Labay, Prince Harold M.

Macaya, Lordy James S.

Manalastas, Vincent James G.

Obispo, Kent Allen A.

Ranara, Job Daniel B.

Roluna, Jhunmark E.

Tablate, Carl A.

Mr. Gabriel Thomas Torneros

Capstone Adviser

Submitted: January 23, 2026
INTRODUCTION

The food and beverage industry demands speed, accuracy, and efficiency. For specialized businesses like The Brew Cave, managing inventory goes beyond simple counting; it requires precise tracking of the raw ingredients consumed in every cup of coffee or plate of pasta served to a customer.

This project proposes the development of an Online Point-of-Sales (POS) and Inventory Management System. Unlike generic commercial POS software, this customized solution features a "Recipe Costing Logic"—a specialized algorithm that links menu items to their raw ingredients (e.g., 1 Spanish Latte = 18g Beans + 200ml Milk). This ensures that every sale automatically deducts the correct amount from the inventory stocks in real-time, providing the management with accurate data on usage and variance.

Furthermore, by utilizing a Cloud-Based Architecture, the system addresses the owners' need for mobility, allowing them to monitor sales performance and inventory levels remotely, ensuring business continuity even when they are not physically present at the shop.

OBJECTIVES

General Objective

The primary goal of this project is to transition The Brew Cave from manual, paper-based operations to a fully digitized, cloud-hosted workflow that integrates sales recording with automated inventory tracking.

Specific Objectives

To achieve this goal, the project aims to:

- Digitize Transaction Processing: Eliminate manual logbooks and reduce human error by providing a tablet-optimized interface for faster and more accurate order taking.

- Automate Ingredient Deduction: Implement a "Recipe-Based" inventory system that automatically calculates and subtracts the exact usage of raw materials (grams/ml) upon every checkout.

- Enable Remote Monitoring: Develop a secure, online Admin Dashboard that allows the owners (Mr. Karl Adrian Cruz) to view real-time sales analytics and stock alerts from any location via the internet.

- Enhance Loss Prevention: Provide strict role-based access controls (Admin vs. Cashier) and audit trails to prevent unrecorded transactions and minimize internal shrinkage.

CLIENT INFORMATION

Organization Name: The Brew Cave

Proprietor: Mr. Karl Adrian Cruz

Establishment Year: 2020 (Pandemic Era)

Address: 475 Gen. Luna Street, Brgy. Baritan, Malabon City

Operating Hours: 3:00 PM – 1:00 AM

Nature of Business: Coffee Shop & Diner

Specialties: Spanish Latte, Matcha, Milkshakes, Nachos, and Carbonara.

EXTERIOR AND INTERIOR DESIGN OF THE BREW CAVE

Business Background

Founded during the height of the pandemic in 2020, The Brew Cave initially operated as a beverage-only station serving lemonades and teas. As restrictions eased, the business successfully expanded its menu to include hot meals and coffee, becoming a popular local dining spot in Malabon. Currently, operations are managed manually by the owner and his wife, with plans to hire additional staff (Barista/Kitchen) in the near future.

STATEMENT OF THE PROBLEM

Despite successful expansion, the business faces operational bottlenecks due to manual processes:

- Operational Inefficiency ("Paperwork Fatigue"): The owners spend excessive time manually consolidating daily sales from logbooks into digital spreadsheets. This manual redundancy is prone to human error and takes time away from strategic business management.

- Inventory Blind Spots: There is no real-time tracking of raw materials. Restocking relies on a manual "Par-Stock" estimation (gut feel), which often leads to inaccurate reordering or the inability to track spoilage and variance effectively.

- Financial Discrepancies: Manual cash handling and recording create room for "short/over" incidents that are difficult to trace without reviewing hours of CCTV footage.

- Lack of Remote Accessibility: Sales data is physically bound to the shop's logbooks. The owners cannot monitor real-time sales performance or stock levels when they are off-site or at home, limiting their ability to make data-driven decisions remotely.

PROJECT SCOPE

CORE DELIVERABLES

The project will deliver a fully functional Cloud-Native Web Application comprising three integrated modules:

Module A: The Admin Dashboard (Remote Management)

- Real-Time Analytics: A web-based dashboard allowing the owners to view Total Sales (Daily/Weekly/Monthly) and "Best Sellers" from any location via the internet.

- User Management: Capabilities to create and manage accounts for Cashiers and Kitchen Staff with role-based security permissions.

- Audit Trail: A digital log tracking all critical system actions (e.g., price changes, voided orders) for security and accountability.

Module B: Point-of-Sales (POS) Interface

- Tablet-Optimized UI: A touch-responsive interface designed for fast order encoding by the cashier.

- Smart Discounting: Built-in calculation for PWD, Senior Citizen, and Loyalty Promo discounts.

- Transaction Processing: Support for generating Digital Receipts and recording payments via Cash or E-Wallet (GCash/Maya) manually.

Module C: Recipe-Based Inventory System

- Ingredient Tracking: A specialized inventory module that tracks stock in precise units (grams, milliliters, pieces) rather than just whole items.

- Recipe Configuration: A backend feature allowing the Admin to link Menu Items to specific Ingredients (e.g., 1 Iced Coffee = 20g Beans + 15ml Syrup).

- Automated Deduction: Logic that automatically subtracts the required ingredients from the global inventory immediately upon checkout.

- Low Stock Alerts: Visual warnings on the dashboard when specific ingredients fall below their defined "Par-Stock" (Reorder Level).

EXCLUSIONS

To ensure the timely completion of the project within the academic term, the following features are explicitly excluded from the scope:

- Customer-Facing Mobile App: The system is for internal staff use only. It does not include a mobile app for customers to place orders online.

- Employee Payroll & Biometrics: The system handles User Accounts but does not calculate salaries, overtime, or track attendance via biometrics.

- Direct Payment Gateway API: The system records "E-Wallet" payments for accounting purposes but does not directly integrate with the GCash/Maya API for automatic payment deduction (cashier must verify receipt manually).

PROJECT APPROACH

METHODOLOGY

The development team will utilize the Agile Methodology. This iterative approach allows for flexibility and continuous improvement throughout the development lifecycle. The project will be divided into 2-week "Sprints," where specific features (e.g., "Login Module," "Inventory Logic") are developed, tested, and presented to the client for immediate feedback. This ensures that the final output perfectly aligns with The Brew Cave's evolving operational needs.

SYSTEM ARCHITECTURE

The system follows a Cloud-Native 3-Tier Web Architecture, ensuring accessibility from any location with an internet connection. This design separates the user interface, business logic, and data storage into distinct layers for improved security and scalability.

- Presentation Tier (Frontend):

    - Technologies: HTML5, CSS3, JavaScript, and Bootstrap 5.

    - Function: This layer handles the user interface. It is fully responsive, allowing the POS system to be accessed via the Cashier's Tablet (iPad/Android) or the Owner's Smartphone through any standard web browser (Chrome/Safari/Edge).

- Application Tier (Backend):

    - Technologies: PHP (Hypertext Preprocessor).

    - Function: Hosted on a live remote server, this layer processes all business logic. It handles the core "Recipe Costing Algorithm," manages session security, calculates transaction totals, and processes API requests from the frontend.

- Data Tier (Storage):

    - Technologies: MariaDB (Cloud Database).

    - Function: The database resides on a secure cloud server, enabling real-time data synchronization. This ensures that sales data recorded on the tablet is instantly visible on the owner's remote dashboard, preventing data loss even if the shop's hardware fails.

- Server Infrastructure:

    - Deployment: Cloud Web Hosting (e.g., Hostinger/AWS).

    - Benefit: This infrastructure eliminates the need for a dedicated physical server maintenance within the shop and guarantees automated backups and 99.9% system uptime.

DEPLOYMENT STRATEGY

To meet the client's requirement for remote accessibility, the system will be deployed using a cloud-first approach:

- Primary Deployment: Online / Cloud-Based The system will be hosted on a public web domain (e.g., www.thebrewcavepos.com) using a reliable hosting provider. This fulfills the critical requirement for "Remote Monitoring," allowing Mr. Karl Adrian Cruz to supervise sales and inventory in real-time from his home or any location outside the shop.

- Redundancy & Connectivity: The application is optimized for low-bandwidth consumption (using JSON data transmission). This ensures that if the shop's primary Fiber/WIFI connection fails, the tablet can seamlessly switch to a standard 4G/5G Mobile Data Hotspot to continue processing transactions without interruption.

PROJECT TEAM

PROJECT TEAM

Name: Macaya, Lordy James S.

Age: 20

Role: Leader/Project Manager

Responsibilities: Directs the overall project lifecycle, manages team workflows, and serves as the lead communicator and spokesperson for all project milestones.

Skills: Demonstrates a versatile technical background in Python, C++, and Visual Basic, complemented by strong leadership and organizational communication skills.

Name: Tablate, Carl A.

Age: 20

Role: System Analyst

Responsibilities: Analyzes system requirements and technical specifications to ensure seamless integration between front-end and back-end architectures.

Skills: A versatile full-stack developer proficient in HTML, JavaScript, and Visual Basic, with specialized experience in the Bootstrap framework.

Name: Obispo, Kent Allen A.

Age: 21

Role: System Analyst & Network and Deployment Specialist

Responsibilities: Evaluates technical system logic and oversees the configuration, hosting, and deployment of the application environment.

Skills: Proficient in multi-language development, including C++ and core front-end technologies such as HTML, CSS, and JavaScript.

Name: Roluna, Jhunmark E.

Age: 20

Role: Software Developer

Responsibilities: Leads the development of core application logic and high-level programming tasks across multiple languages including Python, PHP, and C++

Skills: Possesses intermediate-level expertise across a broad technical stack including Python, PHP, C++, and modern web standards like HTML5 and CSS3.

Name: Ranara, Job Daniel B,

Age: 22

Role:  Assistant Developer

Responsibilities: Provides technical support in coding, debugging, and module integration to assist the lead developer in maintaining the production schedule.

Skills:

Name: Bugawan, Angelo A.

Age: 20

Role: Frontend Developer

Responsibilities: Designs and implements responsive user interfaces using the Bootstrap framework to ensure a cohesive and functional visual experience.

Skills: Specializes in User Interface (UI) design with practical experience utilizing the Bootstrap framework.

Name: Manalastas, Vincent James G.

Age: 22

Role: Backend Developer

Responsibilities: Engineers server-side functionality and manages data processing logic to ensure the stability and efficiency of the application’s core.

Skills: Offers strong analytical problem-solving abilities supported by a foundational knowledge of HTML.

Name: Esguerra, Ma. Sophia M.

Age: 20

Role: Technical Writer

Responsibilities: Compiles and maintains comprehensive project documentation, including system specifications and technical manuals.

Skills: Combines technical proficiency in Python and C++ with competencies in web design, JavaScript, and professional technical documentation.

Name: Hondrado, Acezzel Ann B.

Age: 22

Role: Formatting Specialist

Responsibilities: Standardizes the layout and structure of all project deliverables and documentation to ensure professional consistency and aesthetic quality.

Skills:Focused on front-end development through HTML, CSS, and JavaScript, with additional experience in technical documentation.

Name: Java, Marjorie V.

Age: 21

Role: Assistant Designer

Responsibilities: Assists in the creation of visual assets, CSS styling, and multimedia editing to support the overall user interface design.

Skills: Offers a diverse skill set encompassing User Interface (UI) design, JavaScript development, technical documentation, and multimedia editing.

Name: Cañada, Jessiever

Age: 20

Role: UX Specialist

Responsibilities: Conducts user experience research and designs intuitive interface flows to maximize user engagement and accessibility.

Skills: Dedicated to User Interface (UI) design and the production of comprehensive technical documentation.

Name: Labay, Prince Harold M.

Age: 21

Role: Quality Assurance Specialist

Responsibilities: Performs rigorous system testing and debugging to verify

that all functional requirements are met and the final product is error-free.

Skills:

PROJECT TIMELINE

The development of The Brew Cave - Point-Of-Sales and Inventory Management System follows a structured roadmap spanning 14 months, ensuring ample time for iterative development, deep testing, and academic compliance.

| TIMELINE | PHASE | KEY ACTIVITIES & DELIVERABLES |
| --- | --- | --- |
| NOVEMBER 2025 | Project Kick-off | • Requirement Analysis: Finalized the scope for the Point-of-Sales and Inventory System. • Milestone: Official Project Kick-off and Scope Approval. |
| DECEMBER 2025 | Planning & Design | • Database Normalization: Structured tables for Users, Products, and Inventory Stocks. • Environment Setup: Configuration of Local Development Workstations (Apache/MariaDB) and GitHub Repositories. • UI/UX Revision: Refined the Split-Screen Login and Dashboard layout. • Documentation: Completion of initial thesis manuscript drafts (Chapters 1-3). |
| JANUARY 2026 (Current Phase) | Core Backend Development | • Authentication: Coding Secure Login with Username/Password validation and "Login Successful" modal. • Dashboard Analytics: Implementing widgets for Total Checkouts, Pending Orders, and Login History. • User Management: Implementing "Add/Modify/Delete User Profile" features. |
| FEBRUARY - JUNE 2026 | Advanced Development | • Inventory Backend: Coding logic for "Add Item," "Drop," and "Delete" stock functions. • Recipe Logic Integration: Developing the backend algorithm linking Menu Items to Raw Ingredients (Critical Path). • POS Interface: Developing the "Take Order" screen with Category filters and Grid Layout. |
| JULY - SEPTEMBER 2026 | Integration & Testing | • Checkout Logic: Coding the calculation engine for Totals and the Checkout Panel. • Integration Testing: Connecting POS Frontend to Inventory Backend. • Order Management: Implementing "View," "Mark as Done," and "Cancel" workflows for kitchen staff. • History Module: Coding Order History and Refund functionality. • Settings: Finalizing General Settings and "Signing Out" security protocols. • User Acceptance Testing (UAT): Installing system at client site for live trial; Bug Fixing. |
| OCTOBER 2026 | Final Defense | • Final Defense: Presenting the fully functional system to the Faculty of Datamex College of Saint Adeline. |
| DECEMBER 2026 | Turnover | • Documentation: Finalizing the complete thesis book and user manuals. • Project Closure: Deployment to live cloud server and official handover. |

PROJECT RESOURCES

To ensure the successful development and deployment of The Brew Cave Management System, the following technical and financial resources are required.

HARDWARE REQUIREMENTS

The system is designed to be lightweight and compatible with standard consumer electronics.

Development Environment (For Team Elevate):

- Development Workstations: Laptops/Desktops with minimum 8GB RAM (capable of running local Web Server services (Apache/MySQL) and Integrated Development Environments).

- Mobile Testing Units: Android/iOS Smartphones (for verifying responsive UI design and testing system latency over 4G/5G mobile data connections).

Deployment Environment (For The Brew Cave):

- Administration Workstation: One (1) Laptop or PC (Client-owned) to access the Web-Based Admin Dashboard for inventory management and sales monitoring.

- Point-of-Sales Terminal: One (1) Tablet (iPad or Android) or Touchscreen Laptop to serve as the cashier interface for order processing.

- Network Connectivity: A stable Broadband Internet Connection (Fiber/DSL) with a Wi-Fi Router to ensure continuous connectivity to the Cloud Server.

SOFTWARE RESOURCES

The project utilizes Open-Source technologies to minimize licensing costs for the client.

| CATEGORY | TOOL/TECHNOLOGY | PURPOSE |
| --- | --- | --- |
| Operating System | Windows 10/11 | The standard production environment used by the Cloud Hosting Provider. |
| Web Server | Apache HTTP Server | To handle HTTP requests and host the application on the live web domain. |
| Database | MariaDB (Cloud Database) | Secure cloud storage for real-time synchronization of Sales, Inventory, and User data. |
| Programming | PHP, JavaScript, HTML5, CSS3 | PHP: Server-side logic (Recipe Costing). JS/HTML/CSS: Client-side interface. |
| UI Framework | Bootstrap 5 | To ensure the POS interface is fully responsive and touch-optimized for Tablets. |
| Design | Figma / Canva | For UI Wireframing, prototyping, and creating visual assets. |
| Collaboration | GitHub, Notion, Google Meet | GitHub: Version Control. Notion: Task Management. Meet: Client updates. |

HUMAN RESOURCES

The development efforts of Team Elevate are divided into three specialized sub-teams to ensure focused execution:

- Development Team (Lead: Roluna): Responsible for the Backend Logic, Database Architecture, and API Integration.

- Design Team (Lead: Bugawan): Responsible for User Interface (UI) prototyping and User Experience (UX) flow.

- Documentation & QA Team (Lead: Esguerra): Responsible for research, manual testing, bug tracking, and creating user manuals.

BUDGETARY REQUIREMENTS

To ensure professional deployment, the project requires cloud hosting services.

| ITEM | ESTIMATED COST | NOTES |
| --- | --- | --- |
| Web Hosting & Domain | ₱ 2,500.00 - ₱ 5,000.00 | 1-Year Shared Hosting Plan + .com Domain Name. |
| Development Labor | ₱ 0.00 | Academic requirement (Pro Bono). |
| Documentation | ₱ 500.00 | For printing of manuals and final thesis binding. |
| TOTAL ESTIMATE | ₱ 3,000.00 - ₱ 5,500.00 | Funded by Team Elevate / Client Contribution. |

RISK MANAGEMENT

This section outlines potential risks that could threaten the successful development or deployment of the system and the corresponding mitigation strategies Team Elevate will employ.

TECHNICAL RISKS

| RISK | IMPACT LEVEL | MITIGATION |
| --- | --- | --- |
| Data Loss / Corruption | High | • Automated daily database backups (.sql dumps) saved to a local folder and synced to GitHub. • Implementation of transaction handling in MySQL (Rollback) to prevent incomplete data entries. |
| Hardware Failure | Medium | • The system is platform-independent (Web-Based). If the main tablet breaks, operations can immediately switch to any smartphone or laptop with a browser. |
| Network Interruption | Medium | • The system utilizes bandwidth-efficient data transmission (JSON/AJAX), allowing it to function seamlessly using a standard Mobile Data Hotspot (4G/5G) as a backup connection. This ensures that POS operations continue uninterrupted even if the shop's primary Fiber/DSL internet fails. |

OPERATIONAL RISKS

| RISK | IMPACT LEVEL | MITIGATION |
| --- | --- | --- |
| User Resistance | High | • The UI is designed to be "minimalist" with large buttons to reduce the learning curve for non-tech-savvy staff. • The team will provide a printed User Manual and conduct a hands-on training session before full deployment. |
| Power Outage | Medium | • Battery Redundancy: The system runs on battery-powered client devices (Laptops/Tablets), allowing operations to continue for 2-4 hours during brownouts when paired with a mobile data hotspot. • Cloud Data Integrity: Since the database is hosted on a remote Cloud Server (not locally), business data remains safe and accessible even if the shop’s physical hardware shuts down unexpectedly. |
| Inaccurate Inventory | Medium | • Implementation of a "Calibration Mode" feature, allowing the admin to manually adjust stock levels if physical counts do not match the system records due to spillage or spoilage. |

PROJECT MANAGEMENT RISKS

| RISK | IMPACT LEVEL | MITIGATION |
| --- | --- | --- |
| Scope Creep | High | • Strict adherence to the Scope and Delimitation document. |
| Team Member Dropout | Medium | • Adoption of Agile Methodology. Knowledge is shared via GitHub and Notion; if one member leaves, the documentation ensures another can pick up their tasks. |
| Delayed Deliverables | High | • Weekly "Sprint" reviews to track progress. The Critical Path (Database & Recipe Logic) is prioritized in the first month to ensure the core system works early. |

COMMUNICATION PLAN

To ensure transparency and timely resolution of issues, Team Elevate has established specific channels and protocols for internal coordination and external reporting.

STAKEHOLDER COMMUNICATION MATRIX

| STAKEHOLDER | INFORMATION REQUIRED | FREQUENCY | METHOD/CHANNEL | RESPONSIBLE |
| --- | --- | --- | --- | --- |
| Client (Mr. Karl Adrian Cruz) | Project Progress, UI Demos, Clarifications | Bi-Weekly | Google Meet / Shop Visit | Project Manager (Macaya) |
| Capstone Adviser (Mr. Gabriel Torneros) | Chapter Drafts, Milestone Achievements, Consultation | Monthly | In-Person | Project Manager (Macaya) |
| Development Team | API Endpoints, Database Schema, Bug Reports | Daily | Google Meet / GitHub | Lead Developer (Roluna) |
| Documentation Team | System Features, Technical Specs | Weekly | Notion Board | Tech Writer (Esguerra) |

COMMUNICATION CHANNELS & TOOLS

The team will utilize the following platforms to maintain an organized workflow:

- Notion (The Command Center): Used for Task Management (Kanban Board), Meeting Minutes, and drafting Chapters 1-3. All deliverables must be uploaded here.

- GitHub (Code Repository): Used for version control. Developers must commit code daily with clear comments to prevent conflicts.

- Google Meet / Messenger:

  - General Channel: For announcements and non-urgent queries.

  - Urgent Channel: Restricted to "Blockers" (issues stopping work) that require immediate attention from the Project Manager.

- Google Drive: Central repository for raw assets (images, logos) and research papers (PDFs).

MEETING SCHEDULE

| MEETING TYPE | PARTICIPANTS | AGENDA | SCHEDULE |
| --- | --- | --- | --- |
| Daily Stand-up | Dev Team | "What did I do yesterday? What will I do today? Am I stuck?" | Daily (Async via Chat) |
| Weekly Sync | Whole Team | Sprint Review, Integration Check, Task Assignment for next week. | Saturdays (F2F/Online) |
| Client Review | PM & Client | Demo of completed features (e.g., Login, Dashboard) to get early feedback. | Every 2 Weeks |

ESCALATION PROCESS

In the event of conflicts or delays, the following escalation path is observed:

- Level 1 (Peer Resolution): Team members attempt to resolve technical or schedule conflicts among themselves. For code-related issues, the Lead Developer provides the initial technical ruling.

- Level 2 (Team Leader Intervention): If unresolved within 24 hours, the issue is reported to the Project Manager (Macaya) for a decisive ruling on scope, timeline, or resource allocation.

- Level 3 (Adviser Consultation): Critical risks that threaten the project completion are brought to the Capstone Adviser.

PROJECT GOVERNANCE

PROJECT GOVERNANCE STRUCTURE

The governance framework for The Brew Cave Management System ensures that the project adheres to academic standards while meeting the operational needs of the client. It establishes clear lines of authority and decision-making protocols.

GOVERNANCE HIERARCHY

The project utilizes a three-tier governance model:

- Steering Committee (Strategic Level):

  - Members: Mr. Gabriel Thomas Torneros, Capstone Adviser (Instructor).

  - Role: Provides final academic approval and ensures the project meets the degree requirements of Datamex College of Saint Adeline.

- Project Management Office (Tactical Level):

  - Lead: Project Manager (Macaya).

  - Manages the day-to-day execution, enforces deadlines, and controls the project scope and resources to ensure adherence to the timeline.

- Client Stakeholders (Operational Level):

  - Members: The Brew Cave Owner.

  - Role: Defines requirements and validates the system through User Acceptance Testing (UAT).

DECISION-MAKING PROCESS

To maintain momentum, decision-making authority is delegated based on the domain:

| DOMAIN | AUTHORITY HOLDER | DESCRIPTION |
| --- | --- | --- |
| Scope & Schedule | Project Manager (Macaya) | Decides if a new feature request is accepted or rejected based on the timeline. |
| Technical Architecture | Lead Developer (Roluna) | Decides on specific libraries, database structures, and coding standards to be used. |
| User Interface | UI/UX Lead (Bugawan) | Has authority over color schemes, layout, and visual branding consistency. |
| Final Acceptance | Client (Mr.Cruz) | Has the sole authority to sign off on the project as "Complete" during deployment. |

CHANGE CONTROL POLICY

To prevent "Scope Creep" (uncontrolled expansion of features), the following process is enforced:

- Request: Any change to the agreed scope (e.g., adding a "Payroll Module") must be formally requested.

- Assessment: The System Analyst and Lead Developer evaluate the impact on the timeline.

- Approval/Rejection:

  - If the change is minor (UI tweak), the Project Manager approves.

  - If the change is major (New Module), it is REJECTED for the current version and logged for "Future Phase Development" to protect the Capstone deadline.

STAKEHOLDER RESPONSIBILITIES

- Project Manager (Macaya, Lordy James S.):

  - Acts as the primary point of contact between the Team, the Client, and the Adviser.

  - Ensures all deliverables (Chapters, Source Code, Manuals) are submitted on time.

- Capstone Adviser (Mr.Torneros):

  - Provides guidance on research methodology and technical documentation.

  - Monitors the team's adherence to ethical standards and academic integrity.

- The Brew Cave (Client):

  - Provides necessary data (Menu items, Prices, Inventory list) for system population.

  - Participates in testing and provides timely feedback on prototypes.

APPROVAL

By signing below, the stakeholders agree to the scope and terms outlined in this proposal.

Project Flexibility Clause:

The signatories understand that software development is an iterative process. Consequently, the project timeline, specific features, and interface designs may be subject to reasonable adjustments necessitated by technical constraints, academic requirements, or unforeseen operational changes. Any major deviation from the approved scope will be documented and agreed upon via a Change Request Form.

PROJECT TEAM:

Signature Over Printed Name:

Mr. Lordy James S. Macaya

Project Manager, 
Team Elevate

Date: _________________

CLIENT:

Signature Over Printed Name:

Mr. Lordy James Macaya

Owner, The Brew Cave

Date: _________________

INSTITUTION:

Signature Over Printed Name:

Mr. Gabriel Thomas Torneros

Capstone Adviser, Datamex College of Saint Adeline - Valenzuela

Date: ________________